AWS First Cloud AI Journey – Project Plan

SIAM Project Team – FPT University HCMC – SIAM (Smart Industrial Asset's longevity Monitor)

November 12, 2025

- Table of Contents

1	BACKGROUND and motivation	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	Assumptions	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	3

2.1	Technical Architecture Diagram	3

2.2	Technical Plan	4

2.3	Project Plan	4

2.4	Security Considerations	4

3	Activities AND Deliverables	5

3.1	Activities and deliverables	5

3.2	OUT OF SCOPE	5

3.3	PATH TO PRODUCTION	5

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	5

5	TEAM	6

6	resources & cost estimates	6

7	Acceptance	7

BACKGROUND and motivation

executive summary

This proposal outlines the development of a high-performance, resilient predictive maintenance platform, SIAM (Smart Industrial Asset's longevity Monitor). The system is designed to monitor industrial equipment (represented by a demo fan machine) in real-time, detect anomalous behavior, and predict equipment health.

This solution leverages a hybrid architecture, combining a powerful edge device (Raspberry Pi 5 with a Coral TPU) with a secure, serverless AWS backend. The edge device runs AWS IoT Greengrass to manage two distinct applications:

- A native C-based datalogger that reads directly from hardware sensors (MPU-6050, INA219, DS18B20) and writes data to Greengrass Stream Manager.

- A Docker-containerized Python ML inference application that reads from Stream Manager, performs real-time anomaly detection using the Coral TPU, and publishes predictions back to the cloud.

The cloud backend, built on a secure AWS VPC, uses AWS IoT Core to ingest data, which is then processed by an AWS Lambda function and stored in DynamoDB and an S3 Data Lake. The system is fully automated with an MLOps pipeline using Amazon EventBridge and Amazon SageMaker to retrain and redeploy new models weekly. A public web-based dashboard, hosted on S3, provides real-time monitoring and alert status.

PROJECT SUCCESS CRITERIA

Success for this project will be measured by the following criteria:

- Functional Cloud Backend: All AWS infrastructure (VPC, Lambdas, DynamoDB, S3, API, etc) is successfully deployed via the ./AWS.sh script.

- Operational Edge Device: The Raspberry Pi is successfully provisioned with AWS IoT Greengrass using the script.

- Reliable Data Collection: The native C datalogger component successfully reads from all sensors (MPU-6050, INA219, DS18B20) and logs data to the local Stream Manager.

- Offline Resilience: The system can successfully buffer data on the Pi during a network outage and automatically sync to the cloud upon re-connection.

- Trained ML Model: An initial anomaly detection model is successfully trained in Amazon SageMaker using a locally-collected 24-hour dataset.

- End-to-End Inference: The full pipeline is demonstrated: the Dockerized inference component on the Pi successfully loads the trained model, reads from the local stream, performs real-time inference using the Coral TPU, and publishes predictions.

- Automated MLOps: The EventBridge-driven retraining pipeline works: it can be triggered to train a new model and deploy it back to the Greengrass device without manual intervention.

Assumptions

- A stable 5V/5A USB-C PD power supply is available for the Raspberry Pi 5.

- A stable internet connection is available for the Raspberry Pi for cloud communication.

- A stable internet connection is available on the Arch Linux management machine.

- An AWS account with Administrator-level permissions is available to run the setup scripts.

- All required hardware (Pi 5, Coral TPU, sensors, breadboard, etc.) is sourced and available for development.

- The ./AWS.sh setup script is available for setting up.

SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

Technical Architecture Diagram

AWS Services Used:

- Edge: AWS IoT Greengrass (Core, Stream Manager, Component Deployments)

- Ingestion: AWS IoT Core (MQTT Broker, Rules)

- Compute: AWS Lambda (Ingestion, Query, Retrain-Trigger, Deploy)

- Storage: Amazon DynamoDB, Amazon S3 (Data Lake, Model Artifacts, Web Hosting)

- Networking: AWS VPC (Private/Public Subnets), NAT Gateway, VPC Endpoints, API Gateway

- Machine Learning: Amazon SageMaker (Training Jobs), Amazon EventBridge (Scheduler)

- Security: AWS Secrets Manager, IAM

- Reliability & Monitoring: Amazon SQS (Dead-Letter Queue), Amazon CloudWatch, Amazon SNS

Technical Plan

The architecture is composed of the following component groups:

- Edge Device: A Raspberry Pi 5 running Raspberry Pi OS Lite. AWS IoT Greengrass Core runs as the main agent. Two primary applications are deployed as components:

- datalogger: A native C application that reads from I2C/1-Wire sensors and publishes data to a local Stream Manager stream.

- inference: A Docker container running Python, which subscribes to the local Stream Manager stream, loads the ML model, performs inference on the Coral TPU.

- Cloud Pipeline: Greengrass Stream Manager -> IoT Core -> IoT Rule -> Ingestion Lambda. The Lambda (in a private subnet) writes to DynamoDB and S3.

- Web Application: A React app on S3 Static Website. The app fetches data from API Gateway, which triggers the Query Lambda (in a private subnet) to read from DynamoDB. The endpoint can be secured via IP restrictions or an API key.

- MLOps Pipeline: An EventBridge rule runs weekly, triggering the Retrain Lambda (which runs outside the VPC). This Lambda starts the SageMaker Training Job. Upon the job's completion, it triggers a separate Deploy Lambda (in the VPC) which creates a new Greengrass Deployment. This deployment is triggered to send the new, updated model to the Pi.

- Reliability: The Ingestion Lambda is backed by an SQS Dead-Letter Queue (DLQ) to capture and hold any failed messages, ensuring no data is lost.

Project Plan

Implementation Phases:

- Phase 0: Prototyping & Design (Weeks 1-2)

- Set up an ESP32 with sensors to learn the basics of AWS IoT Core, MQTT, and Lambda.

- Design the full system architecture, culminating in the SIAM.drawio diagram.

- Prototype individual components (local C datalogger, Python inference scripts, shell script structures).

- Phase 1: Cloud Foundation (Week 3)

- Deploy the entire AWS backend infrastructure using automated scripts.

- Test and validate cloud resources, cleaning up after each session to prevent cost accumulation during development.

- Phase 2: Edge Device Setup (Week 4)

- Provision the Raspberry Pi with Greengrass Core software.

- Develop and compile the standalone C datalogger application.

- Run the C datalogger as a local systemd service for 24-72 hours to collect a high-quality "normal" dataset.

- Phase 4: Initial Model Training (Week 6)

- Prepare the collected sensor data for training.

- Train the first version of the anomaly detection model using SageMaker.

- Phase 5: Full Integration (Weeks 7-8)

- Convert the C datalogger into a native Greengrass component.

- Build the Docker-based Python inference component (with Coral TPU libraries).

- Deploy Stream Manager, the datalogger component, and the inference component via Greengrass.

- Final Goal: Demonstrate the full, end-to-end pipeline: sensor data is collected locally, read by the inference container, and real-time predictions are made on the edge device.

Timeline & Milestones (3 Months):

- Month 1: Foundation & Single-Device Prototype (Weeks 1-4)

- Milestone 1 (Wk 2): Complete Phase 0 (ESP32 prototyping and final architecture design).

- Milestone 2 (Wk 3): Complete Phase 1 & 2 (Cloud and Edge setup scripts run successfully).

- Milestone 3 (Wk 4): Complete Phase 3 (Local C datalogger is built and collecting data).

- Month 2: Full Pipeline Integration (Weeks 5-8)

- Milestone 4 (Wk 6): Complete Phase 4 (Initial ML model is trained in SageMaker).

- Milestone 5 (Wk 8): Complete Phase 5 (Full Greengrass integration is working). The Pi is performing local, real-time inference using the trained model.

- Month 3: Automation, Dashboard & Validation (Weeks 9-12)

- Milestone 6 (Wk 9): Implement the full MLOps pipeline (EventBridge -> Retrain Lambda -> SageMaker).

- Milestone 7 (Wk 10): Build the S3/API Gateway web application for monitoring.

- Milestone 8 (Wk 11): Perform system-wide stress testing and model validation using a second "failure" device (a fan with an imbalance) to prove the anomaly detection loop.

- Milestone 9 (Wk 12): Final documentation, code cleanup, and project handover.

Security Considerations

- Cloud Security: All compute (Lambda) and data (DynamoDB, S3) are isolated within a private VPC. All access is controlled via strict IAM roles.

- Network Security: All data-in-transit is encrypted (HTTPS, MQTT over TLS). Lambda functions in the private subnet use a NAT Gateway for secure, outbound-only internet access.

- Device Security: The Raspberry Pi authenticates with AWS IoT Core using X.509 client certificates. No long-lived AWS credentials (access keys) are stored on the edge device.

- API Security: The API Gateway acts as a secure front-door, protecting the Query Lambda. Access can be further restricted using API Keys or IP allow-listing.

- Credential Management: All sensitive credentials (e.g., third-party API keys) are stored in AWS Secrets Manager and retrieved at runtime by the Lambda functions.

Activities AND Deliverables

Activities and deliverables

The project will be delivered in milestones, corresponding to the 3-month timeline.

| Project Phase | Timeline | Activities | Deliverables/Milestones | Total man-day |
| --- | --- | --- | --- | --- |
| Assessment & Design | Week 1-2 | • Prototype basic cloud connectivity with ESP32. • Research sensor capabilities and finalize selection. • Design the full end-to-end system architecture. | • A working ESP32 prototype. • The final SIAM.drawio.jpg architecture diagram. | 10 man-days |
| Infrastructure & Edge Setup | Week 3-4 | • Run ./AWS.sh setup to deploy the entire cloud backend (VPC, S3, DynamoDB, Lambdas, API, IoT Thing). • Develop and compile the standalone C datalogger (main.c). | • Fully deployed AWS cloud infrastructure. • Provisioned Greengrass Core device. • A functional, standalone C datalogger application running on the Pi. | 10 man-days |
| Initial Data Collection & Model Training | Week 5-6 | • Run the C datalogger for 24-72 hours to collect a high-quality "normal" dataset. • Prepare the sensor_log.csv into a train.csv file and upload to S3. • Setup to train the first ML model. | • A high-quality "normal" dataset (train.csv). • Initial trained ML model artifact (model.tar.gz) in S3. | 10 man-days |
| Full System Integration | Week 7-8 | • Convert the C datalogger into a native Greengrass component. • Build the Docker container for the Python inference application (with Coral TPU libraries). • Deploy Stream Manager, datalogger, and inference components via Greengrass. | • A fully integrated Greengrass deployment performing local, real-time inference on the Pi. | 10 man-days |
| Automation & Dashboard | Week 9-10 | • Implement the full MLOps pipeline (EventBridge -> Retrain Lambda -> SageMaker -> Deploy Lambda). • Build the S3/API Gateway web application for monitoring. | • A demonstrated, working MLOps pipeline. • A functional web dashboard displaying live sensor data. | 10 man-days |
| Validation & Handover | Week 11-12 | • Perform system-wide stress testing. • Validate the anomaly detection model using a "failure" device. • Finalize all project documentation and clean up the code repository. | • Successful | 10 man-days |

OUT OF SCOPE

- Implementation of user authentication (e.g., Amazon Cognito) for the web dashboard.

- Physical deployment and scaling of the system to multiple devices.

PATH TO PRODUCTION

This project is a Production-Ready Prototype. To move to a full production deployment, the following steps would be taken:

- Hardware Finalization: Move the sensor array from a breadboard to a dedicated PCB (Printed Circuit Board) to create a robust, manufacturable, and reliable hardware unit.

- Scaling Architecture: Implement the "Hub-and-Spoke" model. This would use low-cost ESP32s as "Spoke" dataloggers, transmitting data locally to a central Raspberry Pi "Hub". The Hub would aggregate data and run inference before sending a single, processed data stream to the cloud.

- CI/CD Pipeline: Integrate the shell scripts (AWS.s) into an automated MLOps CI/CD pipeline. This pipeline would be responsible for automatically training, versioning, and deploying new models and infrastructure updates.

- Security Hardening: Implement Amazon Cognito for user authentication on the web dashboard and enforce fine-grained IAM policies across all services.

Hardware Tiers for Production:

- High-End (As-Designed): Raspberry Pi 5 + Coral TPU.

  - Pros: Maximum on-device performance for complex models.

  - Cons: Highest cost per node, library complexity (solved by Docker).

- High-End (Alternative): NVIDIA Jetson Nano/Orin.

  - Pros: All-in-one, powerful CPU+GPU for complex AI, standard ML frameworks (TensorFlow, PyTorch).

  - Cons: Significantly higher cost and power consumption.

- Mid-Range: Raspberry Pi 5 (no TPU).

  - Pros: Good balance of cost and performance.

  - Cons: ML inference runs on the CPU, which is much slower and may not be real-time.

EXPECTED AWS COST BREAKDOWN BY SERVICES

- Infrastructure Costs (Monthly, Single-Device Prototype):

- AWS Lambda: ~$0.00 (All 4 Lambda functions will fall within the 1 million free requests/month).

- AWS IoT Greengrass: $0.00 (Free for up to 10 devices).

- AWS IoT Core: ~$0.00 (1 device sending 1 msg/min is ~43,200 msgs/month, well under the 500,000 free tier).

- Amazon DynamoDB: ~$0.00 (Will fall within the 25 GB / 25 WCU free tier).

- Amazon S3: ~$0.10 (Negligible cost for data lake storage and hosting).

- API Gateway, SQS, EventBridge: ~$0.00 (All covered by generous free tiers).

- Total Monthly Cloud Cost: Effectively $0.00 - $0.20 (for the first 12 months).

TEAM

Partner Project Team

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |
| Nguyễn Trung Hiếu | Intern | Developer | hieuntse184626@fpt.edu.vn |

resources & cost estimates

Cloud Costs: As detailed in Section 4, the monthly cloud cost for this prototype is negligible (~$0.20/month) due to the AWS Free Tier.

Hardware (One-Time Cost):

- Raspberry Pi 5 (8GB): ~$80

- Official 27W Power Supply: ~$12

- Google Coral TPU (USB): ~$60

- Sensors (MPU, INA, DS18B20), etc.: ~$25

Estimated Total Hardware Cost: ~$177 per device

Acceptance